Page 35
WORK SESSION 6:30 p.m.





April 9, 2015
Supervisor Eppolito discussed the following topics with the Board members:  
1)  Councilman Salzler brought the Board up to date on the status of the Senior 

Center.  The concrete was poured in the building, except for in the two offices; shingles are going on.  The electricians and plumbers are there; the stone is going up on the outside of the building.  Discussion regarding the commercial dishwasher and whether it could be leased rather than purchased.  Discussed wiring for a PA system to be ADA compliant.  The construction is moving along; might be about one week behind schedule due to the cold weather.
2)  Supervisor Eppolito stated that the E-Waste shed is now open.  He would like 

to look into the possibility of moving this shed to the Senior Center for storage of gardening tools and mower or possibly the Town Park.  A bigger E-Waste shed could then be purchased for the Town Hall.  Supervisor Eppolito will check with Mark Hutchings and Ron Miller about the cost of bigger shed.  

3)  Custodian Mike Randall is having a difficult time keeping the auditorium 

floor mopped.  Constant changing of the mop bucket is required.  Supervisor Eppolito would like to look into the possibility of purchasing a bigger piece of equipment for cleaning of the floor.  It was also discussed that the floor surface in the auditorium may need to be sanded and refinished. 

Page 36

TOWN OF CONCORD TOWN BOARD MEETING

April 9, 2015
7:00 p.m.

MEETING CALLED TO ORDER BY GARY A. EPPOLITO, SUPERVISOR
PRESENT:
GARY A. EPPOLITO, SUPERVISOR



JAMES M. KREZMIEN, COUNCILMAN



PAUL F. SALZLER, COUNCILMAN



DEBORAH A. KING, COUNCILWOMAN


CLYDE M. DRAKE, COUNCILMAN


ALSO PRESENT:
DARLENE G. SCHWEIKERT, Town Clerk




DEBORAH M. BARONE, Town Atty




DENNIS M. DAINS, Hwy Supt


GEORGE DONHAUSER

RONALD ZIECKER


KENNETH D. ZITTEL

MARLENE ZIECKER


VERNON RIDDER

INVOCATION DELIVERED BY TOWN CLERK SCHWEIKERT  

PLEDGE TO THE FLAG LED BY SUPERVISOR EPPOLITO
ITEM #1. 
APPROVAL OF MINUTES   

a) Work Session – 3/12//15 – Motion by Councilman Salzler, 

seconded by Councilman Drake, to approve the minutes as presented.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

b) Town Board Meeting – 3/12/15 – Motion by Councilman Krezmien, 

seconded by Councilman Salzler, to approve the minutes as presented.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

c) Bid Opening Spring Trash – 3/30/15 - Motion by Councilman 
Krezmien, seconded by Councilman Drake, to approve the minutes as presented.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

ITEM #2.
PUBLIC COMMENT

There was no one for Public Comment.  Motion by Councilman

Krezmien, seconded by Councilman Salzler, to close Public Comment.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.
ITEM #3. 
MONTHLY REPORTS



Motion by Councilman Krezmien, seconded by Councilwoman King, to approve the Monthly Reports, Items a-h.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.



a)  Code Enforcement Officer – March 2015
b)  Dog Control Officer – March 2015
    
c)  Nutrition Site Report – March 2015

d)  Supervisor Report – January 2015

e)  Supervisor Report – February 2015
        
f)  Town Van Report – January 2015

g) Town Van Report – February 2015

h) Town Clerk – March 2015


i) Fire Department - Hwy Supt Dains reported:

Page 37






April 9, 2015

(1) The Recruitment program will be held on April 25th.  East Concord and Mortons Corners are joining in this event.  An advertisement will be in the Journal.  They are hoping to get a few more members.  There will be hose bowling and some demonstrations.

(2) Sunday, April 12th is their annual Chicken BBQ.

(3) The Village is moving forward on the construction of the Franklin Street station.  Now in the engineering process and hope to have construction next year on the engine bays, renovations for the Sheriff’s Department, Village Police Department and the upstairs as well.
(4)  Supervisor Eppolito asked Hwy Supt Dains to explain the Code Red System.  It is an emergency notification system for residents in the community.   It can be done by telephone or cellphones.  If there is a disaster or need for an emergency notification, it could be done through the Control Center.  It is very similar to what the school has except for you can limit the area you want to send it to and send it to just the residents in that area instantly and not notification to everyone.  The Village is currently looking at three different companies and it can all be tied into the 911 charm system for estimates.  Councilman Krezmien questioned if we could tie into the school district system as a shared services agreement.  The school is not using the 911 system.  Residents would need to come forward and give their correct telephone or cellphone numbers.



j)  Highway Superintendent Report.  Hwy Supt Dains highlighted his filed report.  
1) The State OGS Salt Contract is coming up and there is no idea yet what the 

price will be.  The County Salt Contract is also coming up.  
2) Hwy Supt Dains wanted to thank his crew for their efforts this winter.  They 

did a fantastic job.  

3)  The brooms were out road sweeping.  Hwy Supt Dains thanked the Village of 

Springville for the use of their water truck.

4)  The men were out doing pot hole repairs on the Town roads.  A little over 2 

tons of QPR was utilized on the 24 lane miles of road.  The Town roads held up well this past winter.

5)  Dave Omphalius is retiring on May 20th after 27 years of employment with 

the Highway Department.  He will be missed by the Department.  Hwy Supt Dains requested the Board’s permission to advertise for a Motor Equipment Operator.  Motion by Councilman Krezmien, seconded by Councilwoman King, to allow Hwy Supt Dains to advertise for a Motor Equipment Operator.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

6) The Springville Fire Department has requested to have Firemen’s Park rolled

again this year with the town’s big roller.  Hwy Supt Dains has done it in the past on his own time.  Hwy Supt Dains requested the Board’s permission to roll Firemen’s Park.  Motion by Councilman Krezmien, seconded by Councilwoman King, to allow Hwy Supt Dains to use the town’s big roller to roll Fireman’s Park.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

7)  Hwy Supt Dains stated that as soon as Parks Commissioner Krzemien lets 

him know it is acceptable to go to the Park with the big roller, the department will do that work.  Councilman Krezmien brought up the set of forks that the Town purchased for the tractor.  These forks have not yet been used.  Discussion about selling these forks or keeping them.  Councilman Salzler indicated that Parks Commissioner Krzemien thought these forks would be useful but he uses the bucket.  These are quick disconnect forks.  
Page 38






April 9, 2015

Councilman Salzler doesn’t feel we should get rid of these because we still own the tractor.  
8)  Hwy Supt Dains discussed the CHIPS funding.  There was feedback from the 

State after the budget was passed.  Apparently $50 million was added to CHIPS but question is what that $50 million will entail because the breakdown on the State’s website the allotment for the 2015-16 CHIPS totals $438,097,000 to go across the State and then there is another $50 million in the next column over is labeled 2015 Extreme Winter Recovery total which total $488,097,000 under the final caption of 2015-16 CHIPS and Extreme Winter Recovery Total.  The superintendents were under the assumption according to the State Senate that the $50 million was going to be increased in CHIPS not Extreme Winter Recovery apportionment.  The State will be at their next Hwy meeting.  This way they put it in there but they can take it out next year.   For the Town of Concord it amounts to $8,063.71 more on top of the amount the Town currently receives for CHIPS but are they going to limit that to Extreme Winter Recovery.

9)  Councilman Krezmien asked Hwy Supt Dains if he had heard about the $29 

million that the County announced for Road and Bridge Projects.  Hwy Supt Dains has not yet heard this announcement.  Hwy Supt Dains and Supervisor Eppolito are on the Erie County Road, Bridge & Infrastructure Advisory Committee.   There will be a meeting next Tuesday and still at this point Erie County Executive Poloncarz has not assigned a representative from the Erie County Highway Department to sit on this Committee.  The Towns would like to give the County guidance at the start of the construction season as to what the Town would like repaired based on the condition or input from the residents.  This committee was not formed to be politically motivated.  If no one from Erie County attends the next meeting, the Committee will decide if they will continue this Committee.
10)  Hwy Supt Dains informed the Board that he had finished the FEMA 

paperwork from the Snow-November storm.  Total request for reimbursement approved by FEMA was about $53,000.  
11)  Hwy Supt Dains is in the process of getting quotes on uniform services for 

coveralls and shop towels.  His current supplier has increased the price.

12)  Supervisor Eppolito informed the Board that it appears that funding was 
secured in the amount of $20 million to replace the old Route 219 bridge. Additionally, $300,000 was inserted in the State budget to be deposited in an escrow account that will cover Cattaraugus and Erie Counties’ costs for maintaining the structure for the first 22 years.



Motion by Councilman Drake, seconded by Councilman Krezmien, to accept the Hwy Supt Dains report.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

ITEM #4. 
NEW BUSINESS

a) Audit of the Bills – Supervisor Eppolito stated that these bills were 

audited by Councilman Drake, and reviewed by the Board.   

General Fund A, abstract 4, bills 298-331 & 381-395; $25,461.74


General Fund B, abstract 4, bills 332-335; $492.75


Library Fund, abstract 4, bills 336-338; $511.51


Fire Protection, abstract 4, NONE



Joint Van, abstract 4, bills 339-340; $42.80

Joint Youth, abstract 4, bills 341-342 & 386; $365.60


Craneridge Lighting, abstract 4, bill 343; $1,769.27


Craneridge Sewer, abstract 4, bills 344-351; $3,939.29


Highway DA, abstract 4, NONE


Highway DB, abstract 4, bills 352-371; $25,762.58
Page 39






April 9, 2015



Kissing Bridge Water, abstract 4, bill 372; $325.00


Kissing Bridge Sewer, abstract 4, bill 373; $1,750.00


Trevett Rd. Water, abstract 4, NONE 
Cattaraugus Street Water, abstract 4, NONE
Trust & Agency, abstract 4, bill 374; $9,837.50


Capital (HA) C. Sewer, abstract 4, NONE


Capital (HB) Land, abstract 4, NONE



Capital (HD) Catt. St, abstract 4, NONE


Capital (HE) Sr. Ctr, abstract 4, bills 375-380; $134,213.60


Capital (HF) Hwy Equip, abstract 4, NONE
Motion by Councilman Drake, seconded by Councilwoman King,

to approve the bills as presented.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

b) Retirement Letter – David K. Omphalius, Highway Department Crew 

Chief, has submitted his letter of retirement.  His last day of employment with the Town of Concord will be May 20, 2015.  Motion by Councilman Krezmien, seconded by Councilman Salzler, to accept David K. Omphalius’ March 24, 2015 letter of retirement with regrets.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.
c) GASB Statement No. 54 –  This document was given to the Town by 

Laura Landers, CPA.  Town Attorney Barone reviewed the sample policy and if CPA Landers can work within the parameters, the Board can adopt GASB Statement No. 54.  

Councilwoman King moved the adoption of Resolution 7, seconded by 
Councilman Drake:
RESOLUTION

Subject:  Reserve Funds

Reserve funds (which essentially are a legally authorized savings account for particular specific purposes) are an important component in the Town’s financial planning for specific expenses, future projects, acquisitions and other lawful purposes.  To this end the Town may establish and maintain reserve funds in accordance with New York State Laws.  The Town will also consider rules and/or opinions issued by the New York State Comptroller when they are not in conflict with law.

Town reserve funds must be properly established and maintained to promote the goals of creating an open, transparent and accountable use of public funds.  The Town may engage independent experts and professionals, including but not limited to auditors, accountants and other financial and legal counsel, as necessary to monitor all reserve fund activity and prepare reports that the Town Board may require.

Government Fund Type Assignment (GASB 54)

The Town shall comply with the reporting requirements of Article 3 of General Municipal Law of the State of New York and the Governmental Accounting Standards Board (GASB) Statement Number 54, Fund Balance Reporting and Governmental Fund Type Definitions.  The Board authorizes the Administrator (or appropriate title) to complete the following actions as necessary to comply with the requirements of GASB Statement Number 54:

A.  Restricted Fund Balances – restricted fund balances consists of amounts that are subject to externally enforceable legal purpose restrictions imposed by creditors, grantors, contributors, or laws and regulations of other governments; or through constitutional provisions or enabling legislation.
Page 40






April 9, 2015
B. Committed Fund Balances – committed fund balances consists of amounts that are subject to a purpose constraint imposed by a formal action of the Town Board before the end of the fiscal year, and that require the same level of formal action to remove the constraint.

C. Assigned Fund Balances – assigned fund balances consists of amounts that are subject to a purpose constraint that represents an intended use established by the government’s highest level of decision-making authority, or by their designated body or official.  The Board authorized the Administrator (or appropriate title) to make a determination of the assigned amounts of fund balance.  Assigned funds represent amounts intended to be used for a specific purpose.  Assigned fund balances require same level of authority to remove constraint.
Funding Policy for Restricted or Committed and Assigned Fund Balances

The formal action of the government’s highest level of decision-making authority that restricts, commits or assigns fund balance to a specific purpose should occur prior to the end of the reporting period, but the amount, if any, which will be subject to the constraint, may be determined in the subsequent period.

Spending Policy for Fund Balances

Option 1:  The Town Board will determine the composition of its ending fund balance by applying its accounting policies regarding whether it considers restricted or unrestricted amounts to have been spent when an expenditure is incurred for purposes for which both restricted and unrestricted (committed, assigned, or unassigned) amounts are available.  Similarly, within unrestricted fund balance, the classification should be based on the government’s accounting policies regarding whether it considers committed, assigned or unassigned amounts to have been spent when an expenditure is incurred for purposes for which amounts in any of those unrestricted fund balance classifications could be used.  If a government does not establish a policy for its use of unrestricted fund balance amounts, it should consider that committed amounts would be reduced first, followed by assigned amounts, and then unassigned amounts when expenditures are incurred for purposes for which amounts in any of those unrestricted fund balance classifications could be used.

Option 2:  The Town Board will assess the current financial condition of the Town and then determine the order of application of expenditures to which fund balance classification will be charged.

Periodic Review and Annual Report

The Town Board and management will periodically review all restricted committed and assigned fund balances.   The Town will prepare and submit an annual report of all restricted, committed and assigned funds for the Town Board.  The annual report shall include the following information for each reserve fund.

A. The type and description of the reserve fund

B. The interest earned on each reserve fund

C. Capital gains or losses resulting from the sale of investments of the reserve funds

D. The sum total increase and sum total decrease in the reserve funds

E. The ending balance in the reserve funds at fiscal year end

F. A summary statement of projected use and the need of the reserve funds

The Board shall utilize the information in the annual report to discuss reserve fund balances and to adequately maintain necessary funds for the Town’s long-term financial 
Page 41






April 9, 2015

planning.  The Board will be mindful of its role and responsibility as a fiduciary of public funds when acting on reserve fund issues.

Voting as follows:

Councilman Drake


Aye

Councilwoman King


Aye

Councilman Krezmien

Aye

Councilman Salzler


Aye

Supervisor Eppolito


Aye

The foregoing Resolution was thereupon declared duly adopted.

                    d) Dumpster Service – The Town’s current dumpster service through CID 

Waste Management is:  Town Hall weekly pickup $101.27/month; Town Barn weekly pickup $96.06/month; Town Park weekly pickup $150/month but during July and August there are two pickups per week because of baseball and then it is $225/month.


MRC Disposal has submitted a quote for these services:  Town Hall weekly pick up $118/month; Town Barn weekly pick up $118/month; and Town Park picked up twice weekly $316.  These prices include taxes and fees.  
The Board compared the monthly amounts.  Waste Management is

cheaper.  G. Donhauser questioned the bigger size of the dumpster at the Town Park and the need to be picked up more frequently.  The use of the Park during the months of July and August is higher with baseball and other activities plus there is warmer weather during those months.   Also discussed the different types of dumpsters and the front load style is better.  Motion by Councilwoman King, seconded by Councilman Krezmien, to continue Dumpster Service with Waste Management.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

e) East Concord Cemetery Resolutions – The records of the East

Concord Cemetery Association were delivered to the Supervisor’s Office.  To finalize the transfer of the cemetery to the Town, the NYS Division of Cemeteries needs the following documents: a resolution by the cemetery transferring the cemetery or if a trustee is not available to sign such resolution, a letter from the town with those details; a resolution by the town accepting the cemetery; and a resolution showing the conveyance of the property or if a trustee is not available to sign such resolution, a letter from the town with those details.  No trustee is available so Supervisor Eppolito will need authorization to send a letter explaining that situation.
1)  Motion by Councilman Krezmien, seconded by Councilman 

Salzler authorizing Supervisor Eppolito to send a letter to the NYS Division of Cemeteries indicating that there is no trustee of the East Concord Cemetery Association available to sign a resolution requesting the Town of Concord, New York, to assume the maintenance and administrative duties of the cemetery and that all records and assets of the cemetery have been turned over to the Town of Concord.  This action is taken in recognition of the fact that a town takeover is the only reasonable course of action to preserve and protect the best interest of the cemetery and the families buried in the cemetery.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

2)  Councilman Krezmien moved the adoption of Resolution 8, 
seconded by Councilman Drake:

Page 42






April 9, 2015

                              RESOLUTION

Town of Concord, County of Erie, State of New York


WHEREAS, there has been established in this Town a cemetery known as the East Concord Cemetery Association, Inc., which association maintains a public cemetery on Vaughn Street, in the Town of Concord, Erie County, New York, and owns real property in said Town; and


WHEREAS, said association has under its care certain funds for perpetual care, permanent maintenance, special trust, general, deposited in M&T Bank; and

WHEREAS, the association has been and still is unable to procure sufficient income from above investments, the members of the association and from the representatives of the deceased persons interred in the cemetery; and

WHEREAS, the cemetery association has requested the Town of Concord, pursuant to Section 1506(j) of the Not-for-Profit Corporation Law, accept the conveyance of the cemetery premises and transfer of assets; and

RESOLVED, that the Town of Concord accept the conveyance of the cemetery premises and the transfer of assets from the cemetery association, such conveyance shall be subject to all Agreements as to lots sold and all trust, restrictions and conditions upon the title or use of the real property or assets.
Voting as follows:

Councilman Drake


Aye

Councilwoman King


Aye

Councilman Krezmien

Aye

Councilman Salzler


Aye

Supervisor Eppolito


Aye

The foregoing Resolution was thereupon declared duly adopted.

3)  Motion by Councilman Salzler, seconded by Councilwoman 

King authorizing Supervisor Eppolito to send a letter to the NYS Division of Cemeteries indicating that there is no trustee of the East Concord Cemetery Association available to sign a resolution that in recognition of the acceptance by the Town of Concord, of the responsibility for the East Concord Cemetery Association, the assets and property of said cemetery corporation are now conveyed to the Township for their management and maintenance.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

f) Award Spring Trash Pickup – Supervisor Eppolito noted that two 
Sealed bids had been received. MRC Disposal was the lowest bidder at $13,215.00.  The second bid was Waste Management in the amount of $13,916.89.   Motion by Councilman Salzler, seconded by Councilman Drake, to award the Spring Trash Pickup to MRC Disposal for $13,215.00.  Councilwoman King, Councilman Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.  Town Clerk Schweikert will contact MRC Disposal to review the display ad and then advertise for the Spring Trash pick up.  
g) Award Cemetery Mowing RFP for 2015 - Two RFPs were received
for the mowing of the Spaulding Road Cemetery, The Mortons Corners Road Cemetery and the East Concord Cemetery.  This would be on an as needed basis from Memorial Day to the end of the season.  Nature’s Pride LLC was $3,300.00.  The other bidder was FM Yard Care in the amount of $1,500.00 for the Mortons Corners Cemetery and $1,000.00 for the Spaulding Road Cemetery and there was no bid for the East Concord Cemetery.  Motion by Councilman Krezmien, seconded by Councilman King, to award the mowing 
Page 43






April 9, 2015

request for proposal to Nature’s Pride LLC for $3,300.00.  Councilwoman King, Councilman Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.  Supervisor Eppolito will contact Pete Gabel of Nature’s Pride.
h) Municipal Town Clerk’s Proclamation –  Supervisor Eppolito noted

that May 3 through May 9, 2015 is Municipal Clerk’s Week.  Councilwoman King read the Proclamation.  Councilman Drake moved the adoption of Resolution 9, seconded by Councilman Salzler:
PROCLAMATION

MUNICIPAL CLERK’S WEEK

MAY 3 THROUGH MAY 9, 2015

WHEREAS, the Office of the Municipal Clerk, a time honored and vital part of local government exists throughout the world; and


WHEREAS, the Office of the Municipal Clerk is the oldest among servants; and


WHEREAS, the Office of the Municipal Clerk provides the professional link between the citizens, the local governing bodies and agencies of government at other levels; and


WHEREAS, Municipal Clerks have pledged to be ever mindful of their neutrality and impartiality, rendering equal service to all;


WHEREAS, The Municipal Clerk serves as the information center on functions of local government and community;


WHEREAS, Municipal Clerks continually strive to improve the administration of the affairs of the Office of the Municipal Clerk through participation in education programs, seminars, workshops, and the annual meetings of their state, province, county and international professional organizations;


WHEREAS, it is most appropriate that we recognize the accomplishments of the Office of the Municipal Clerk;


NOW, THEREFORE, the Concord Town Board recognizes the week of May 3 through May 9, 2015 as Municipal Clerk’s Week, and further extend appreciation to our Municipal Clerk, Darlene G. Schweikert, and to all Municipal Clerks for the vital services they perform and their exemplary dedication to the communities they represent.  

PROCLAMATION

MUNICIPAL CLERK’S WEEK

MAY 3 THROUGH MAY 9, 2015

WHEREAS, the Office of the Municipal Clerk, a time honored and vital part of local government exists throughout the world; and


WHEREAS, the Office of the Municipal Clerk is the oldest among servants; and


WHEREAS, the Office of the Municipal Clerk provides the professional link between the citizens, the local governing bodies and agencies of government at other levels; and


WHEREAS, Municipal Clerks have pledged to be ever mindful of their neutrality and impartiality, rendering equal service to all;

Page 44






April 9, 2015

WHEREAS, The Municipal Clerk serves as the information center on functions of local government and community;


WHEREAS, Municipal Clerks continually strive to improve the administration of the affairs of the Office of the Municipal Clerk through participation in education programs, seminars, workshops, and the annual meetings of their state, province, county and international professional organizations;


WHEREAS, it is most appropriate that we recognize the accomplishments of the Office of the Municipal Clerk;


NOW, THEREFORE, the Concord Town Board recognizes the week of May 3 through May 9, 2015 as Municipal Clerk’s Week, and further extend appreciation to our Municipal Clerk, Stephanie A. Bacon, and to all Municipal Clerks for the vital services they perform and their exemplary dedication to the communities they represent.  

Voting as follows:

Councilman Drake



Aye
Councilwoman King



Aye
Councilman Krezmien


Aye

Councilman Salzler



Aye

Supervisor Eppolito



Aye
The foregoing Resolution was thereupon declared duly adopted.

i) Set Public Hearing re: Windmill – The Planning Board has been 

reviewing this application.  CEC Energy will be providing further information to the Planning Board for their May meeting before the next Town Board meeting.  It appears that the location of the windmill is being moved 30 feet.  The height of the windmill is  153.8 feet which is over the height requirement of 150 feet.  Town Attorney Barone reviewed her research with the Town Board regarding CEO approval and Planning Board approving the conditions or waiving any conditions before a hearing should be set.  The Town Board does not think that this application needs to be reviewed by the town engineer at the applicant’s expense.  Discussion about having a bond required on this application and that is a condition that the Board could impose.  There is a section in the current law which addresses abandonment of use for a small scale wind energy conversion system.  The Public Hearing on the Special Use Permit Application of Robert & Alicia Rosenblatt will be set for 6:30 p.m. on May 14, 2015.  The Town Board may not make a decision at that time.  This law may need to be reviewed/revised by the Planning Board and Special Counsel.  Motion by Councilman Salzler, seconded by Councilman Drake, to set the Public Hearing on the Special Use Permit Application of Robert & Alicia Rosenblatt for 6:30 p.m. on May 14, 2015.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.   Town Clerk Schweikert will advertise and send notification to the applicant, adjacent property owners within 500 feet and Erie County Environment and Planning.  
j) CEO Clerk’s Hourly rate – CEO Clerk Diane West has completed 
her six month probationary period.  Her hourly rate effective April 2, 2015 should be $12.28. Motion by Councilwoman King, seconded by Councilman Krezmien, to set the hourly rate for CEO Clerk Diane West at $12.28 effective April 2, 2015.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

k) ECEMC Position – The position of Erie County Environmental 
Management Council (ECEMC) representative from the Town of Concord is currently vacant.  Motion by Councilman Drake, seconded by Councilman King, to appoint Supervisor Eppolito to this position for the term June 1, 2015 to May 31, 2017.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.

Page 45






April 9, 2015

l) Springville Rural Cemetery Association – The Springville Rural 

Cemetery Association – Maplewood Cemetery submitted a request for a financial contribution to be utilized toward the purchase of a new mower.  Vernon Ridder and Mr. and Mrs. Ziecker were in attendance on behalf of the Association.  In the past the Town has contributed:  2010-2011 $2,500; 2011-2012 $5,000; 2012-2013 $1,700; 2013-2014 did not request; 2014-2015 $1,000.  The John Deere tractor would be purchased from Z&M Ag and Turf and would cost $11,500 plus the trade in of the old one.  The Association has some other one-time expenses coming up such as blacktop/oil & chip.  Councilman Salzler will look into the blacktop situation and see if he can find a contractor.  The Association would appreciate any contribution the town could make.  Discussion about the amount of the budget line for cemeteries.  The total amount in this budget line is $3,500 and the bid for the lawn mowing of the three cemeteries is $3,300. The Board will work with Bookkeeper Ciszak to see what amount the Town could contribute.   Discussion about the Association needing to get Requests for Proposals if the Town contributes to the purchase of a mower.  It was suggested that the Association contact both local businesses for a bid.  Proof of where the funds would be utilized would be required for auditing purposes before any amount of contribution can be released.  Discussion about the mowing of their cemetery.  Councilman Salzler suggests that the Association come to the Board with any request for a contribution during August when the Board is working on the annual budget.  Motion by Councilman Drake, seconded by Councilman Krezmien, to table this until the May meeting to review the financial request with Bookkeeper Ciszak.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito, voting aye.  Carried.   Mrs. Ziecker thanked the Board for their consideration.  

ITEM #5.
OLD BUSINESS
a)  Town Attorney Barone updated the Board on her research regarding 

political party use of Town buildings.  To summarize the 1984 State Comptroller’s Opinion, a village may allow a political party to use municipal facilities for fair and adequate consideration provided it reserves the right to pre-empt the private use whenever such facilities are required for municipal purposes.  As such, political parties are private entities that may lease or otherwise use municipal facilities subject to the conditions previously enumerated.  However it is noted that where a municipality makes its buildings available to a political party, both the state and federal constitutions require that it be done in a reasonable and non-discriminatory manner.  It is their recommendation that a municipality formulate and promulgate a set of procedures for determining the availability of municipal facilities in a reasonable and non-discriminatory manner.  Supervisor Eppolito feels that the best approach is to not allow any political party to use any of the Town buildings.  The Town Park is open to anyone but if a shelter is reserved, then the Park fee of $15 is required.   Councilman Drake, the librarian liaison, indicated that at the last library meeting, the library by-laws were changed to be in compliance with the Town policy.   This matter was tabled.
ITEM #6.
CONSENT AGENDA  
a) New Senior Center 3/27/15 Minutes 
b) Erie County Bridge & Road Infrastructure Maintenance Advisory Board 2/10/2015 Minutes

c) Homeland Security & Emergency Services 3/6/2015 letter to Supervisor Eppolito 

d) Erie County 3/17/2015 Certificate and Notice of Highway Closure

regarding Belscher Road.

e) WNY Dairy/Agricultural Festival Minutes revised 4/7/2015

f) Southtowns Community Enhancement Coalition 3/12/2015 Minutes

Motion by Councilman Salzler, seconded by Councilwoman King, to
approve the Consent Agenda, Items a-f.  Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito voting aye.  Carried.


Page 46






April 9, 2015







ITEM #7.
EXECUTIVE SESSION


There was no Executive Session.
ITEM #8.
COUNCILMAN NOTES

a) Supervisor Eppolito wanted to publicly thank Councilman Salzler for 

all his work with the Senior Center.   All the members thanked Councilman Salzler.  

b) Councilman Salzler wanted to publicly thank the Mortons Corners

Fire Department for the nice Installation dinner evening.  East Concord Fire Department will be having their Installation dinner on April 18, 2015.

c) Councilman Drake advised the members that the Planning Board 

members at their last meeting reviewed the DEC status of the Cold Spring Construction –Wendel Pit.  The DEC indicates the pit has not yet been reclaimed.  Since the pit is open with the DEC, Cold Spring Construction should have filed with the Town a Mining Permit for the Wendel Pit for 2015 and paid the $200 fee.  Supervisor Eppolito will follow up on this permit.  This pit is still in the name of Cold Spring Construction with the DEC even though it may be in the process of being transferred to Gernatt Asphalt Products.
d)  Councilman Drake asked about installation of the Right to Farm signs. 

Hwy Supt Dains and his department will assist.  These will be installed now that the weather is nicer.

e) Town Clerk Schweikert reviewed the 2015 Tax Collection with the 

Board.   The tax bills were mailed on February 13, 2015.  Residents who had a “forward” on their mail did not get their bills until the day the taxes were due or after the tax period.  The mail went through the central location of the Post Office where forwarded mail is sorted.  The yellow labels on their tax bills show the date of March 12, 2015 as the forward date.  The Post Office has no explanation of the delay.  The Erie County Tax Act states that “failure to mail any such statement, or failure of any such owner to receive the same, shall not in any way affect the validity of the taxes or interest prescribed by law with respect thereto.”  The Tax Act also states that “neither the collecting officer nor the town board may waive such interest.”   Next fall, Town Clerk Schweikert will put a notice in the Journal reminding residents to advise her office of the address where they will be getting their mail and her office will send the bills directly to that address.  Tax information is always available on the Town’s website.  

f) Supervisor Eppolito advised that Zoning Board of Appeals member, 

Edwin F. Heary, Jr.’s term has expired.  He needs to reappointed to the Board and also be reappointed as Chairman of that Board.  Motion by Councilman Krezmien, seconded by Councilwoman King, to reappoint Edwin F. Heary, Jr., to the Zoning Board of Appeals for a five year term from August 2014 to August 2019 and also reappoint Edwin F. Heary, Jr., as Chairman of the Zoning Board of Appeals for that same term.  

Councilwoman King, Councilmen Krezmien, Salzler & Drake; Supervisor Eppolito voting aye.  Carried.










g)  Supervisor Eppolito  stated that four years ago he started working 

with Brant and Eden after the 2009 flood to be proactive with regard to Cattaraugus Creek.  Now there is a group called the Water Quality Committee that meets every other month.  Two County Legislators are now involved.  The Committee just got notice from Senator Gallivan’s Office that the Committee just received $250,000 towards Lake Erie clean up.  
Page 47






April 9, 2015

ITEM #9.
MOTION TO ADJOURN


Motion by Councilman Krezmien, seconded by Councilman Salzler, and passed unanimously, to adjourn the meeting at 9:00 p.m. in memory of:



Christy A. Lounsbury



Ronald C. Klingensmith



Charles Gordon Skillern, Jr.



Joseph Gominiak



Thomas G. Kessler



Daniel Stojanovich



Jeanette Wells






_______________________________________________





Darlene G. Schweikert




Town Clerk
